VALDRIS

Precision Forged. Time Mastered.

PROJECT CHARTER

E-Commerce Website — Luxury Watch Brand

| Document type | Project Charter |
| --- | --- |
| Version | 1.0 — Initial Release |
| Date | April 2024 |
| Prepared by | Business Analyst — Valdris Digital |
| Classification | Confidential |
| Project code | VLD-ECOM-2024 |

# 1. Executive Summary

Valdris Watch Co. is a US-based luxury watch brand inspired by Swiss horological tradition. The company currently operates through a network of 3–5 boutique retail partners across the United States. This project charters the design and development of a direct-to-consumer (DTC) e-commerce website — valdriswatches.com — to establish Valdris as a digitally native luxury brand while preserving the white-glove experience its customers expect.

The e-commerce platform is not a commodity shopping site. It is a digital flagship store — the online equivalent of a boutique on Fifth Avenue. Every requirement, every design decision, and every system constraint in this project must reflect that positioning.

Business rule: Valdris does not compete on price. The platform must never undermine brand equity through sitewide discount mechanics, flash sales, or low-cost UX patterns. Value is delivered through service, exclusivity, and experience.

# 2. Brand Definition

## 2.1 Brand Identity

| Brand name | Valdris Watch Co. |
| --- | --- |
| Tagline | Precision Forged. Time Mastered. |
| Website | valdriswatches.com |
| Segment | Upper-luxury ($2,500 – $25,000 per timepiece) |
| Heritage narrative | Swiss-inspired precision engineering, American ownership |
| Brand personality | Authoritative, refined, understated, confident |
| Visual language | Deep navy, gold accents, clean white space, serif typography |

## 2.2 Product Collections

Valdris organises its catalog into four distinct collections, each serving a different customer intent:

| Collection | Positioning | Price range (USD) |
| --- | --- | --- |
| Meridian | Dress watches — boardroom elegance | $2,500 – $8,000 |
| Apex | Sport & diver — active precision | $3,500 – $12,000 |
| Heirloom | Limited editions — numbered, collectible | $8,000 – $25,000 |
| Atelier | Commission — engraving, custom dials | $15,000+ (bespoke quote) |

## 2.3 Target Customer Personas

| Persona A — The Established Collector | Persona B — The Aspirational Achiever |
| --- | --- |
| Male, 42–55, net worth $2M+ | Male/Female, 32–42, HHI $200k+ |
| Owns 5+ luxury watches | First or second luxury watch purchase |
| Values provenance, limited editions | Values brand story, gifting experience |
| Expects personal advisor, fast checkout | Needs education, detailed product content |
| High-value reorder customer | Acquisition target — may become collector |

System thinking: Two personas with opposite needs — the Collector wants speed and exclusivity, the Achiever wants education and confidence-building. Our system must serve both without compromising either. This tension will drive several UX and content requirements in the BRD.

# 3. Project Objectives

## 3.1 Primary Objectives

- Launch valdriswatches.com as Valdris's primary DTC sales channel by Q4 2024

- Enable end-to-end online purchase of Valdris timepieces with serialized inventory tracking

- Deliver a luxury-grade digital experience that reflects the brand's physical boutique standard

- Establish the digital foundation for a retail partner portal (Phase 2)

- Achieve PCI-DSS compliance for all payment processing from day one

## 3.2 Secondary Objectives

- Build a CRM-connected customer profile system to enable post-purchase clienteling

- Create editorial content infrastructure (brand story, collection pages, watchmaking craft)

- Enable appointment booking with personal advisors for high-value consultations

- Establish analytics baseline — traffic, conversion rate, AOV — within 60 days of launch

Business driver: The primary KPI for this project is not traffic — it is Average Order Value (AOV) and conversion rate among qualified luxury buyers. A site with 500 high-intent visitors converting at 3% is more valuable than 50,000 visitors converting at 0.1%.

# 4. Project Scope

## 4.1 In-Scope (Phase 1)

| Customer-facing (frontend) | Admin & operations (backend) |
| --- | --- |
| Homepage — brand editorial + featured collections | Product catalog management (serialized SKUs) |
| Collection listing pages with filter/sort | Order management & fulfillment workflow |
| Product detail page (PDP) — full specs, images, serial | Customer account management (CRM-lite) |
| Customer registration, login, account dashboard | Inventory management — per-serial tracking |
| Shopping cart and checkout flow | Payment management — Stripe integration |
| Online payment — credit/debit card, ACH | Shipping & logistics management |
| Order tracking and history | Retail partner management (read-only portal) |
| Advisor appointment booking (Calendly integration) | Reports & analytics dashboard |
| Authenticity certificate download | CMS — brand pages, editorial content |
| Wishlist and gift registry | Role-based admin access control |
| Brand story + watchmaking editorial pages | Email notification management |

## 4.2 Out of Scope (Phase 1)

- Retail partner inventory sync (Phase 2 — partner portal)

- Mobile native application (iOS / Android)

- International shipping or multi-currency pricing

- Full Atelier commission workflow (online quotation engine)

- Real-time watch authentication via NFC / QR

- Pre-owned / secondary market trading

- Buy Now Pay Later (BNPL) payment options

- Live chat or AI chatbot

System thinking: Out-of-scope is as important as in-scope. Every item on this list is a future scope decision, not a rejection. Documenting it here prevents scope creep and keeps the team aligned. Ask: if we added BNPL, which components change? Answer: checkout flow, payment gateway config, order model, and fraud rules. That's a large surface — correct to defer.

# 5. Stakeholder Register

The following stakeholders have been identified for this project. All sign-off requirements are listed in Section 9.

| Role | Name / TBD | Responsibilities | Influence |
| --- | --- | --- | --- |
| Project Sponsor | CEO, Valdris | Final approval, budget authority, brand decisions | High |
| Business Owner | VP Commercial | Requirements owner, acceptance sign-off | High |
| Project Manager | TBD | Timeline, resources, risk management | High |
| Business Analyst | TBD | Requirements elicitation, documentation | Medium |
| System Architect | TBD | Platform decisions, integration design | High |
| UX Lead | TBD | Wireframes, user journeys, brand alignment | Medium |
| Dev Lead | TBD | Technical delivery, effort estimation | Medium |
| QA Lead | TBD | Test strategy, acceptance criteria | Medium |
| Retail Partners (3–5) | Boutique owners | Inventory visibility requirements | Low |
| End Customers | Watch buyers | Usability, experience validation | Low |

# 6. Business Rules & Regulatory Requirements

## 6.1 Core Business Rules

The following rules are non-negotiable constraints that must be reflected in all system design decisions. They are not preferences — they are enforced policies.

| Rule ID | Business Rule | Source | Priority | Impacted Areas |
| --- | --- | --- | --- | --- |
| BR-001 | Each watch has a unique serial number. One serial = one sellable unit. | Brand policy | Critical | Inventory, PDP, Order, ERD |
| BR-002 | No sitewide discount codes or percentage-off promotions. | Brand policy | Critical | Checkout, Promotions module |
| BR-003 | Orders above $10,000 USD trigger a manual fraud review before fulfillment. | Risk policy | Critical | Order mgmt, Checkout, Notifications |
| BR-004 | A customer may not purchase the same limited-edition (Heirloom) SKU more than once. | Brand policy | High | Cart, Checkout, Order history |
| BR-005 | Authenticity certificate PDF must be generated and available for every completed order. | Brand policy | High | Order, Product, Document gen |
| BR-006 | Retail partner accounts have read-only inventory visibility. They cannot modify prices. | Channel policy | High | Partner portal, Product module |
| BR-007 | Service pricing (strap replacement, servicing) is quoted manually — not automated. | Ops policy | Medium | After-sales, CMS |
| BR-008 | All product prices are displayed and charged in USD only. | Market policy | Critical | All pages, Checkout, Reports |

## 6.2 Regulatory & Compliance Requirements

| Reg ID | Regulation / Standard | Jurisdiction | Priority | Impacted Areas |
| --- | --- | --- | --- | --- |
| REG-001 | PCI-DSS v4.0 — Payment card data security standard | US / Global | Critical | Checkout, Payment, Hosting |
| REG-002 | CCPA — California Consumer Privacy Act (customer data rights) | California, US | Critical | Registration, CRM, Privacy policy |
| REG-003 | CAN-SPAM Act — email marketing compliance | US Federal | High | Email module, Marketing |
| REG-004 | ADA / WCAG 2.1 AA — Web accessibility standard | US Federal | High | All frontend pages |
| REG-005 | FinCEN / BSA — AML reporting for luxury goods >$10,000 | US Federal | Medium | Order mgmt, KYC workflow |
| REG-006 | Sales tax collection — Nexus-based (TaxJar or Avalara) | US State | Critical | Checkout, Reporting |
| REG-007 | SSL/TLS — HTTPS required across all pages | Industry standard | Critical | Infrastructure, Hosting |

Regulatory note for portfolio: REG-001 (PCI-DSS) means Valdris must never store raw card numbers. Stripe handles card tokenization — the system only stores a Stripe payment method ID. This is a deliberate architectural decision that reduces compliance scope from SAQ D to SAQ A-EP. Document this in the SRS NFRs.

# 7. Assumptions, Constraints & Risks

## 7.1 Assumptions

- Physical warehouse and inventory operations are already established and operational

- Valdris has an existing Stripe merchant account or will establish one before development begins

- Product photography (high-resolution, multi-angle) will be provided by the brand for all SKUs

- 3–5 retail partner boutiques have been identified and will be onboarded for the portal

- The development team has experience with luxury e-commerce platforms (Shopify Plus, commercetools, or custom)

- A domain name (valdriswatches.com) is owned or will be acquired before project kick-off

## 7.2 Constraints

- Delivery deadline: Q4 2024 (October 31st target)

- Budget ceiling: TBD — to be confirmed by Project Sponsor at charter sign-off

- Platform must support US geography and USD currency only in Phase 1

- No cash-on-delivery, BNPL, or cryptocurrency payment options in Phase 1

- Brand visual guidelines are fixed — the platform must conform to Valdris style guide

## 7.3 Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep from luxury feature requests | High | High | Strict change control process; all new requests evaluated against Phase 1 scope |
| Payment fraud on high-value orders | Medium | Critical | BR-003 manual review + Stripe Radar fraud rules + order velocity checks |
| Photography assets delayed by brand team | Medium | Medium | Placeholder asset pipeline; brand team asset delivery milestone in project plan |
| PCI-DSS audit delays launch | Low | High | Use Stripe-hosted fields (SAQ A-EP scope) to minimize audit surface; engage QSA early |

# 8. High-Level Timeline

| Phase | Activities | Target dates | Key milestone |
| --- | --- | --- | --- |
| Discovery | Brand definition, charter, BRD, domain research | Week 1 | BRD approved |
| Design | SRS, BPMN, use case, ERD, wireframes | Week 2 | SRS & wireframes approved |
| Development Sprint 1 | Platform setup, product catalog, authentication | Weeks 3–5 | Catalog live (staging) |
| Development Sprint 2 | Cart, checkout, payment integration, order mgmt | Weeks 6–8 | End-to-end checkout (staging) |
| Development Sprint 3 | Admin panel, partner portal, analytics | Weeks 9–11 | Admin complete |
| UAT & QA | Full test cycle, bug fixing, performance testing | Weeks 12–13 | UAT sign-off |
| Launch Prep | Content load, SEO, DNS cutover, PCI review | Week 14 | Go-live: valdriswatches.com |

# 9. Approval & Sign-Off

By signing below, each approver confirms they have reviewed this Project Charter, agree with the stated objectives and scope, and authorize the project to proceed to the Business Requirements Document phase.

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Business Owner |  |  |  |
| Project Manager |  |  |  |
| System Architect |  |  |  |
| UX Lead |  |  |  |
| QA Lead |  |  |  |

# 10. System Thinking Notes — BA Annotations

This section documents the analytical reasoning behind key decisions in this charter. It is intended for BA practice and portfolio demonstration.

10.1 Why the business model affects system architecture

Valdris operates DTC + retail partners. This creates two distinct user types beyond the end customer: the admin (Valdris staff) and the retail partner (boutique owner). Every data model decision — product, inventory, order — must account for which actor can read vs. write it. This is not a simple admin panel; it is a multi-actor access control problem.

System thinking: If a retail partner can see inventory, can they also see customer data? No — that's a privacy boundary. Defining this early prevents a data model design that accidentally exposes customer PII to third-party boutiques. This becomes a non-functional requirement in the SRS.

10.2 Why serialized inventory changes everything

Most e-commerce systems treat inventory as a count: 50 units of SKU-XYZ. Valdris cannot. Each watch is unique — serial number, authenticity certificate, production batch. This means the inventory entity is not a counter; it is a registry. One row per physical watch. This affects the product data model, the cart (you reserve a specific serial, not a quantity), the order (you fulfill a specific serial), and the certificate generation (tied to a serial, not an order number).

System thinking: What breaks if we ignored serialization and treated watches like apparel? Answer: two customers could technically 'buy' the same physical watch if inventory wasn't locked to a serial at cart-add time. Race condition at checkout. This is a critical concurrency requirement for the SRS.

10.3 The $10,000 fraud review rule is a process, not just a policy

BR-003 says orders above $10,000 trigger manual review. This sounds simple but has wide system implications: the order status model needs a 'Pending Review' state. The fulfillment team needs a dashboard showing flagged orders. Notifications must fire to both the customer ('Your order is being verified — expect confirmation within 2 business hours') and the ops team. The review outcome (approve / reject) must update the order and trigger downstream actions. One business rule = multiple system components.

10.4 Trade-off: platform choice

A luxury DTC site of this complexity could be built on Shopify Plus (fast, high cost, some constraints), commercetools (flexible, headless, expensive to build), or a custom stack (maximum control, highest cost and risk). For Phase 1, Shopify Plus is the pragmatic choice — it handles PCI-DSS, Stripe, and core e-commerce out of the box. The BA's role is to document this trade-off explicitly so the business can make an informed decision. Not choosing a platform is itself a risk that should be resolved before Sprint 1.